## Slide 1: Exercise 5.1-Scope Creep
Exercise 5.1 Scope creep can be defined as a continuous increase in the scope of a project that can significantly increase project cost. Explain how a proper model of the system context can help prevent scope creeps. ?
Scope creep: Adding additional features or functions of a new product, requirements, or work that is not authorized (i.e., beyond the agreed-upon scope). When adding these additional features, its an extra cost to the project. At an early stage in the specification of a system, you should decide on the system boundaries, that is, on what is and is not part of the system being developed. This involves working with system stakeholders to decide what functionality should be included in the system and what processing and operations should be carried out in the system’s operational environment. You may decide that automated support for some business processes should be implemented in the software being developed but that other processes should be manual or supported by different systems. You should look at possible overlaps in functionality with existing systems and decide where new functionality should be implemented. These decisions should be made early in the process to limit the system costs and the time needed for understanding the system requirements and design.

## Slide 2: Exercise 5.1-Scope Creep
Context models are used to illustrate the operational context of a system- they show what lies outside the system boundaries. Social and organizational concerns may affect the decision on where to position system boundaries. Architectural model show the system and its relationship with other system.
Change on projects is inevitable, so the possibility for scope creep is also inevitable. Perhaps this is the reason why taming scope creep is so challenging. We don't mean to imply that additional functionality or work is not desirable on projects. We also don't mean that scope creep occurs just because requirements change. The key part is whether changes are authorized or not. If an expansion of scope is approved, then it is not scope creep.
Scope creep is a dreaded thing that can happen on any project, wasting money, decreasing satisfaction, and causing the expected project value to not be met. Most projects seem to suffer from scope creep, and both project teams and stakeholders are consistently frustrated by it.

## Slide 3: Exercise 5.1-Scope Creep
What is Wrong with Scope Creep?
By working on unapproved features of a product, a project team devotes time to the unauthorized changes. The work to incorporate these changes must usually be done within the original time and budget estimates, leaving less time for approved parts of the scope. That could mean approved features don't get completed, and the end-product is not what was chartered. Or, it can mean that time and cost overruns to finish the authorized parts of the scope will occur.
How Does Scope Creep Occur?
There are many ways scope creep can occur on projects. Executives at the sponsor level frequently don't want to be involved in every decision. So, project teams make them. Some change requests are or appear to be small, so again, project teams act on them instead of following a formal change management process. An inflexible or cumbersome change control process may also contribute to unauthorized scope additions.

## Slide 4: Exercise 5.1-Scope Creep
For various reasons, the project team may want to exceed expectations and deliver “more value” by adding unrequested functionality. IT managers often fail to negotiate more time and budget when requests for additional functionality are made, and the scope creeps.
LinkedIn colleagues cited reasons for scope creep that include:
Lack of clarity and depth to the original specification document.
Allowing direct [unmanaged] contact between client and team participants.
Customers trying to get extra work “on the cheap.”
Beginning design and development of something before a thorough requirements analysis and cost-benefit analysis has been done.
Scope creep “where you do it to yourself” because of lack of foresight and planning.
Poorly defined initial requirements.
“Management promises the sun and the moon, and breaks the backs of the developers to give them just that in impossibly tight time frames.”
It is impossible to control scope creep, so always work on the highest-priority features.